## Slide 1: Milestone 5 By Cianna Grummer SmartStride

## Slide 2: Milestone 5
Task | Progress | To Do
Define sections | 100% | N/A
Create pie chart | 100% | N/A
New page for past results | 100% | N/A
Create API and Lambda functionalities for pie charts | 100% | N/A
Create API and Lambda functionalities for past results page | 100% | N/A

## Slide 3: Define Graphs
Changes made:
  Renamed EMG Analysis to "Gastrocnemius EMG Activity"
  Remove "Gait Analysis with step classification" section
  Pie Chart will go under "Monthly Session Details"
  Put average ITW foot angle under "Last PT Session Details" (doctor)
  The time series plot showing averages over 1 gait cycle for ITW vs Normal Step (x = time, y = angle (degrees)) (doctor)

## Slide 4: Pie Chart & Database
Pie Chart is visible to patient and doctors
Created new table in database
  Patient_pie_data
Created GetPieData Lambda & API
Percentage of steps with classification
  Normal, Mild, Moderate, Severe

## Slide 5: Past Results Page
Accessible through “See Past Results” button under the main page pie chart
Initially shows all patient results
Can filter by month and year
Uses the same API/Lambda as main page pie chart

## Slide 6: Milestone 6
Task | Progress | To Do
User and/or Developer Manual | 0% | Create user and/or dev manual
Demo Video | 0% | Start creating a demo video
SmartStride Poster | 10% | Complete my section in the SmartStride poster
Update User Guide | 50% | Talk to SmartStride team to create a user guide for device
Update About Us Page & Home Page Description | 30% | Work with SmartStride to create a more accurate description
System Testing & Evaluation | 15% | Create a user survey, find testers, conduct login and data testing

## Slide 7: User and Developer Manual
User Manual
  Two user types patient and clinician
  Shared sections: Sign-up, Log-in, Device Guide
  Patient sections: Raspberry Pi app guide, manual upload, reading pie charts and severity bar
  Clinician sections: Adding/dropping patients, viewing patient data, editing patient goals
Developer Manual:
  Diagrams and explanations of website structure, database structure, AWS tools (API, RDS, CloudWatch etc.)
  How to guide for accessing the database using VCP security groups

## Slide 8: Demo Video
Will show key website features:
  Sign-up and Log-in
  Uploading data
  Patient & clinician dashboards
  Past results with filters
  Raspberry Pi app
  Real time updates when uploading data

## Slide 9: Updating User Guide, About Us, and Home Page Descriptions
User Guide Page:
  Currently has minimal information
  Will include:
    SmartStride device instructions
    Raspberry Pi app instructions
    User manual for patients and clinicians
About us page and home page
  Rewrite to better describe the SmartStride device and website
    What it is used for
    Why it was made

## Slide 10: System Testing & Evaluation
Three evaluation categories:
  Usability
    User survey to be completed after completing number of tasks
      "How easy was it to find the sign-up page?" (1-5 stars)
      One open ended feedback section
  Reliability
    Test data upload and login success rates
      Data upload: 99% ideal, 95%-98% acceptable, <95% needs improvement
      Login success rate: 99% ideal, 90%-98% acceptable, <90% unacceptable
  Accuracy
    Compare data uploaded to original data
    Get success rate from comparing number of uploads to number of uploads where data matches

## Slide 11: Questions?